# Bouldero Product Roadmap and Release Log

Product plan  Release history  Test record  Decision log

| Document | Current state | Updated |
| --- | --- | --- |
| Working product record | Version 0.2.1 complete | September 25 2026 |

This document is the single working record for Bouldero. It explains what has shipped, what was tested, what user feedback changed, and which capabilities belong in each future release. The current recommendation is to use version 0.2.2 to stabilize the daily session workflow and add data export and import before expanding into session reporting and cloud sync.

# Current product status

Current code version: 0.2.1 on branch codex/milestone-0.2.1, commit 0f7c4cf, tag v0.2.1.

Version 0.2.0 remains preserved in earlier Git commits and its existing GitHub and Vercel project can remain online.

Local mode stores data in browser IndexedDB. Different Vercel domains have separate local data.

Supabase is optional and deferred. Reliable cross-device and cross-version sync will require stable account login or an export and import bridge.

# How to maintain this document

Add a changelog entry when a version is committed, not when work merely starts.

Add a test record with the date, build identifier, device or viewport, result, and follow-up.

Move an item from Planned to Shipped only after production build and acceptance checks pass.

Record product-rule decisions separately from UI implementation so future versions preserve the same meaning.

# Product direction

Bouldero is a mobile-first climbing notebook for remembering lines, recording exact attempt progress, running gym sessions, and reviewing how a climber improves over time. The product should make logging faster than remembering the details later.

## Product principles

| Principle | Meaning in the product |
| --- | --- |
| Fast during a session | Common actions should take one or two taps. Detailed notes remain optional. |
| Progress has meaning | A reached hold means the last hold controlled, not merely touched. Top out is recorded separately. |
| Lines persist across sessions | A line is a reusable object. Attempts belong to sessions and accumulate over time. |
| Warm up is intent | Warm up is a user-selected purpose tag, not inferred from one attempt or low grade. |
| Version history stays available | Each release has a Git tag and can use a separate Vercel project when old URLs must remain live. |
| Data belongs to the climber | Export and import come before cloud lock-in. Cloud sync is added when account identity is ready. |

# Release roadmap

| Version | Goal | Planned scope | Exit criteria |
| --- | --- | --- | --- |
| 0.2.2 | Stabilize daily use | Line notes; photo reselection; clearer upload progress; Reps only wording; warm-up tag; Hold 0; batch attempts; next-line switcher; cleaner post-send state; sticky back; session counters; UI bug fixes; data export and import. | Core session can be logged without returning home; data can move between version URLs; mobile acceptance tests pass. |
| 0.2.3 | Make the library editable and navigable | Edit saved holds, order, color, grade, gym and notes; Session Lines History main navigation; delete session with confirmation; desktop information hierarchy. | Saved lines can be corrected safely; main features are visible on mobile and desktop. |
| 0.3.0 | Build the session story | Session event timeline; breaks and long breaks; redesigned report; controlled-hold and rep summaries; achievements; shareable report card. | Session report is understandable without opening individual lines; statistics follow agreed rules. |
| 0.4.0 | Share data across devices | Supabase account login; migration of local data; cloud photo and structured-data sync; conflict and recovery handling. | Same account sees the same data on phone and desktop; failed sync never removes local records. |
| Later | Expand discovery and planning | Gym floor plan; wall zones; richer comparisons; optional social or coach sharing. | Only begin after repeated use validates session logging and reports. |

## Recommended scope for version 0.2.2

| Priority | Feature | Reason |
| --- | --- | --- |
| P0 | Export and import local data | Enables testing new deployments without losing prior sessions. |
| P0 | Line notes | Supports safety, pain and beta reminders even while a line is ongoing. |
| P0 | Attempt semantics including Hold 0 | Removes ambiguity around starts, touched holds and partial attempts. |
| P0 | Photo reselection and upload feedback | Fixes a common creation-flow failure. |
| P1 | Cleaner completion state and next-line switcher | Keeps the climber inside the active session flow. |
| P1 | Reps only and warm-up tag | Separates tracking method from line purpose. |
| P1 | Batch attempt entry | Speeds up delayed logging without pretending each attempt has detailed progress. |
| P1 | Sticky back and mobile UI fixes | Improves navigation clarity and reduces visual inconsistency. |

# Release history and changelog

## Version 0.1.0 initial product

Repository naming indicates the first Vercel package was prepared around September 21 2026. The local Git snapshot was committed on September 23 2026 as 0af7df1 and tagged v1.0.

Created a mobile-first line notebook with photo upload and mapped holds.

Added draggable numbered hold markers and an optional final TOP marker.

Stored projects and photos locally when Supabase was not configured.

Prepared a Next.js production build suitable for Vercel.

## Version 0.2.0 milestone 2A

Committed September 23 2026 at 19:49 local time as 5d48668.

Added gym sessions.

Added per-line attempts, send result and attempt notes.

Persisted sessions and attempts across reloads.

## Version 0.2.0 milestone 2B

Committed September 23 2026 at 21:00 local time as 411f0db.

Allowed multiple lines to reuse one wall photo.

Added mapped and count-only tracking modes.

Added Supabase migration 003 for photo reuse and tracking mode.

## Version 0.2.0 milestone 2C

Committed September 23 2026 at 23:15 local time as ba253fd.

Added Ongoing, Completed, Archived and All filters.

Added search, gym filter and grid or list views.

Prioritized lines from the active-session gym.

## Version 0.2.0 milestone 2D

Committed September 23 2026 at 23:24 local time as 8693107.

Added session history timeline.

Added attempts, sends, notes and duration summaries.

Added cross-session line history and completion date.

## Version 0.2.1 attempt progress

Committed September 24 2026 at 19:16 local time as 0f7c4cf and tagged v0.2.1.

Automatically completed a line when a send was recorded.

Generated line names from color and grade.

Required mapped attempts to record the last hold controlled.

Separated Finish hold sends from Top out sends.

Displayed a live HH MM SS timer during an active session.

Added Supabase migration 004 for finish type and attempt progress.

# Test and research log

| Date | Build or context | What was tested | Result and follow-up |
| --- | --- | --- | --- |
| Sep 23 2026 | 0.2.0 milestones 2A through 2D | Photo mapping, save and reload, responsive hold positions, sessions, attempts, photo reuse, filters, archive and history. | Eight Playwright browser tests passed after milestone 2D. |
| Sep 24 2026 | 0.2.1 commit 0f7c4cf | Manual hold progress, send completion, Finish hold versus Top out, generated names, session timer, persistence and production build. | Eight of eight Playwright tests passed. TypeScript and Next.js production build passed. |
| Sep 24 2026 | User deployment flow | GitHub version preservation and separate Vercel project strategy. | Decision: use separate repository and Vercel project when an old version must remain live. |
| Sep 25 2026 | User session feedback | Warm-up reuse, attempt semantics, line notes, delayed logging, navigation, report design, mobile UI and version data retention. | Converted into 0.2.2, 0.2.3, 0.3.0 and 0.4.0 roadmap items. |

## Existing automated acceptance coverage

Fifteen holds survive save, reload and phone, desktop and landscape resizing.

Hold dragging, keyboard movement, deletion, undo and finish semantics.

Validation and recovery when local persistence fails.

Invalid image error handling.

Session timer, manual reached-hold attempt, send and notes persistence.

Photo reuse and Reps-only predecessor behavior.

Library filters, list view, completion, archive and restore.

Session timeline, notes and Top out progress.

## Manual test matrix for future releases

| Area | Minimum test |
| --- | --- |
| Mobile Safari | Create line, run session, background phone, return, finish session and reload. |
| Desktop browser | Create and edit mapped line, use library filters, inspect history and report. |
| Version migration | Export from prior URL, import into new URL and verify photos, sessions and attempt order. |
| Failure recovery | Cancel photo, upload invalid image, interrupt save, retry and preserve draft. |
| Accessibility | Keyboard navigation, focus visibility, button names and non-button information styling. |
| Cloud later | Same account on phone and desktop, offline changes, retry and duplicate protection. |

# Product rules and current decisions

| Topic | Current rule | Status |
| --- | --- | --- |
| Attempt | A formal climbing try after leaving the ground. | Adopt for 0.2.2 |
| Reached hold | The last hold controlled with stability. A touch alone does not count. | Adopt for 0.2.2 |
| Failed start | Record as Hold 0 or No start established. | Adopt for 0.2.2 |
| Finish hold send | Control the designated last hold. | Shipped 0.2.1 |
| Top out send | Climb onto the wall top. Do not report this as the last hold. | Shipped 0.2.1 |
| Flash | Send on the first formal attempt. It does not imply warm-up. | Planned 0.3.0 stats |
| Warm-up | An explicit purpose tag selected by the climber. | Planned 0.2.2 |
| Reps only | Track attempt or repetition count without mapped progress. | Planned 0.2.2 wording |
| Batch attempts | Store the count quickly; detailed progress and notes remain single-attempt records. | Planned 0.2.2 |
| Controlled holds total | Mapped attempts may contribute reached-hold counts. Reps-only lines remain separate. | Needs validation before 0.3.0 |

# Feedback backlog from September 25 testing

| Theme | Feedback | Target |
| --- | --- | --- |
| Session flow | Reuse warm-up lines every session; simplify the post-completion screen; show active-session attempts, new lines and unfinished carryovers; switch directly to another line. | 0.2.2 |
| Attempt entry | Support Hold 0, clarify control versus touch, support continued attempts and batch count entry. | 0.2.2 |
| Line creation | Reselect an incorrect photo; improve preparing state; add persistent line notes; rename Count only. | 0.2.2 |
| Visual clarity | Remove button styling from noninteractive labels; sticky back button; fix mobile timer padding and arrow emoji. | 0.2.2 |
| Editing | Edit saved hold position and order plus line metadata. | 0.2.3 |
| Information architecture | Make Session, Lines and History visible as major destinations, especially on desktop. | 0.2.3 |
| Session control | Delete a session safely. | 0.2.3 |
| Timeline | Record climbing events, breaks and long breaks. | 0.3.0 |
| Reporting | Redesign session report with data visualization, controlled holds, reps and achievements; add sharing. | 0.3.0 |
| Data | Preserve test data across version URLs and later sync across devices. | 0.2.2 export import; 0.4.0 cloud sync |

# Open product questions

Should a continued attempt from a higher hold count as a normal attempt, a drill, or a separate continuation event?

For controlled-hold totals, should repeated holds count every attempt or only once per session?

Should batch attempts support only a count, or also one shared note and one shared reached hold?

Can users change a line from Finish hold to Top out after attempts already exist, and how should old sends be interpreted?

What should happen to linked attempts when a hold is reordered or deleted during line editing?

Which achievements feel useful rather than performative: first send, flash, new high point, volume, or session consistency?

Should deleting a session delete its attempts, or move them into an unassigned state?

# Data and version strategy

## Current local behavior

Local data is stored in IndexedDB under the website origin. A new Vercel project usually has a new domain, so it receives a separate local database. Keeping the old Vercel project preserves the old data on that same browser and URL, but the new version cannot automatically read it.

## Near-term recommendation

Add Export data and Import data in version 0.2.2.

Export projects, holds, sessions, attempts, notes and photos in one versioned package.

Validate the package before import and create a backup before merging.

Use a schema version so later releases can migrate older exports.

## Cloud recommendation

Add Supabase only when stable account identity is ready. The current anonymous-auth approach can create different users on different domains or devices, so it is not sufficient for reliable cross-version sync. Version 0.4.0 should introduce login, local-to-cloud migration, retry behavior and conflict rules together.

As of September 25 2026, Supabase offers a free plan suitable for early personal testing, including up to two active free projects, a 500 MB database limit per project and 1 GB file storage. Free projects may pause after low activity. Pricing and quotas should be rechecked before implementation.

# Success measures

| Measure | Initial target | Why it matters |
| --- | --- | --- |
| Attempt logging time | Under 5 seconds for a normal mapped attempt. | Logging should not interrupt climbing. |
| Line switch time | One tap from current line to another session line. | Reduces navigation overhead. |
| Photo recovery | User can replace a wrong photo without restarting the draft. | Prevents creation abandonment. |
| Data portability | Export and import preserves every record and photo in acceptance tests. | Allows safe version testing. |
| Session completion | Report loads with consistent attempt, send, rep and duration totals. | Builds trust in history. |
| Mobile usability | No clipped controls or inconsistent navigation at 320 px width. | Phone is the primary context. |

# Release checklist

## Before implementation

Confirm product rules and acceptance criteria.

Create a version branch from the last tagged release.

Identify schema changes and backward compatibility.

Choose whether the release keeps or changes the deployment URL.

## Before release

Run TypeScript checks and the full browser test suite.

Run the Vercel-equivalent production build.

Test mobile width, desktop width and landscape.

Test refresh, interrupted save and data recovery.

Review copy, focus states and interactive affordances.

Create commit, release tag, changelog entry and clean upload package.

## After release

Verify the production URL on phone and desktop.

Record the deployment date and URL in this document.

Run one complete real session and record observed friction.

Keep the prior Vercel project until data migration and rollback are confirmed.

# Release record template

| Field | Entry |
| --- | --- |
| Version |  |
| Release date |  |
| Git commit and tag |  |
| GitHub repository |  |
| Vercel project and URL |  |
| Features shipped |  |
| Database migrations |  |
| Automated tests |  |
| Manual devices tested |  |
| Known issues |  |
| Rollback version |  |
| User feedback date |  |